| Semester | B.E. Semester VII – Computer Engineering |
| --- | --- |
| Subject | DevOps Lab |
| Subject In-charge | Dr. Snehal Andhare |

| Student Name | Vicky Pukale |
| --- | --- |
| Roll Number | 23102A0033 |
| Grade and Subject Teacher’s Signature |  |

| Task Number | 1 |
| --- | --- |
| Project Title: | Secure CI/CD Pipeline for a Loan Application Tracking Portal |
| Task Title | Problem Definition and Scope: Study the real-time need for the Loan Application Tracking Portal. Identify target users, existing pain points, stakeholders, constraints and measurable success criteria. Freeze a small 15-Task MVP scope. Problem statement, stakeholder list, objectives, constraints and approved MVP scope. |
| Deliverable: | ## Problem Statement In traditional lending and financial operations, loan processing is plagued by opacity, prolonged turnaround times, and fragmented communication between applicants, loan officers, and credit verifiers: - For Borrowers: Applicants face severe anxiety and uncertainty due to the absence of real-time visibility into their application stages (e.g., Submitted, KYC Verified, Underwriting, Approved, Disbursed, or Rejected). Inquiries often require manual follow-ups via phone or branch visits. - For Financial Institutions: Loan officers and credit analysts waste operational hours handling repetitive status queries manually rather than evaluating credit risk. Fragmented systems increase the risk of miscommunication and data entry errors. - For Engineering & Operations: Handling sensitive financial data (Personally Identifiable Information - PII, financial statements, PAN/SSN) requires stringent security compliance. Manual deployments and ad-hoc infrastructure setups introduce human errors, configuration drift, prolonged release cycles, and security vulnerabilities. ### The Proposed Solution Develop a lightweight, high-reliability Loan Application Tracking Portal coupled with an end-to-end, automated, and Secure CI/CD Pipeline: - Application Layer: Provides real-time event entry, search dashboards, status drill-down, and alerts for rejected or pending applications. - DevOps Layer: Enforces automated building, unit testing, Selenium automated regression testing, containerization via Docker, continuous deployment via Jenkins, and automated node provisioning using Ansible. 2. Target Users and Pain Points User Persona; Role / Description; Current Pain Points; Desired Outcome. Loan Applicant (End User); Individual applying for personal, home, or education loans.; No self-service tracking; unaware of missing documents or exact status; long waiting times.; Instant status search using Application ID; step-by-step progress tracker; clear alert if documents are rejected.. Loan Officer / Branch Staff; Bank employee intake and initial verification.; Burdened with repetitive inquiries; manual data recording; slow handoff to credit teams.; Unified dashboard to log application events, view application counts, and filter by status.. Credit Analyst / Underwriter; Risk assessment and approval authority.; Lack of single-pane view of pending vs. flagged loans; slow audit trail.; Rapid status drill-down; instant exception/risk flags; audit-ready event history.. DevOps / SysAdmin Engineer; Manages application lifecycle and infrastructure.; Manual deployment errors; security gaps in builds; slow turnaround for bug fixes; environment inconsistencies.; Automated Git-triggered CI/CD, containerized isolated deployments, zero-drift Ansible provisioning.. ## 3. Stakeholder Register - Project Sponsor / Product Owner: Oversees business alignment, timely delivery, and operational compliance. - Branch Operations & Underwriting Team: Primary internal users validating daily workflows and operational utility. - Information Security & Compliance Officer: Ensures customer data protection, access controls, and pipeline security best practices. - Development & QA Team: Designs the web portal, builds features across branches, and maintains unit and Selenium UI test suites. - DevOps Engineering Team: Architects the CI/CD pipeline (Jenkins, Docker, GitHub, Ansible) and maintains server reliability. ## 4. Objectives and Measurable Success Criteria ### Business & Functional Objectives - 100% Self-Service Visibility: Enable applicants to check real-time application status 24/7 without human intervention. - Turnaround Time (TAT) Reduction: Reduce status update latency to sub-second updates upon event submission. - Auditability: Every state transition (e.g., Submitted →→ Document Verified →→ Approved) must be timestamped and queryable. ### DevOps & Engineering KPIs (DORA Metrics Aligned) - Lead Time for Changes: Code commit in GitHub to deployment in a target container in under 10 minutes. - Deployment Frequency: On-demand, single-click, or automated continuous deployment upon successful pull request merge. - Automated Quality Gate: 100% pass rate on critical Selenium user journeys prior to container release; automatic pipeline abort if tests fail. - Infrastructure as Code (IaC) Idempotency: Ansible automation must be able to configure a clean server repeatedly with zero errors and zero configuration drift. - Zero-Downtime Rollback: Recovery to the last stable Docker image within 2 minutes in the event of a deployment fault. ## 5. Constraints and Assumptions ### Constraints - Security & Privacy: Customer financial data and identification numbers must not be logged in cleartext inside CI/CD build logs. - Environment & Resource Footprint: The application and toolchain (Jenkins, Docker, Selenium, Ansible) must run within accessible lab/workstation limits (typically a Linux VM / Ubuntu 22.04 LTS or local dual-core/8GB RAM machine). - Tech Stack Simplicity: The MVP will prioritize clean, maintainable architecture (e.g., Java with Spring Boot / Maven or Python/Flask) packaged as a self-contained WAR/JAR or container image to keep build pipelines deterministic. ### Assumptions - The core development team has access to a GitHub repository, a Jenkins controller instance, and a local or VM-based target execution environment. - The application uses an embedded or lightweight relational datastore (H2 / SQLite / PostgreSQL / MySQL) for the MVP baseline. ## 6. Approved 15-Task MVP Scope Definition To ensure your project progresses systematically, here is the approved roadmap frozen for all 15 tasks: Milestone / Task; Scope Summary; Key Deliverable. Task 1; Problem Definition & Scope; Problem statement, stakeholder list, objectives, constraints, frozen MVP scope document.. Task 2; Agile Planning & DevOps Workflow; User stories, acceptance criteria, product backlog, 15-task board, Definition of Done, DevOps lifecycle diagram.. Task 3; Architecture & Tech Setup; SRS summary, use-case diagram, architecture diagram, API/data model, local build environment setup.. Task 4; Git & GitHub Initialization; Repository creation, .gitignore, README, branch rules, issue templates, initial skeleton commit.. Task 5; Feature 1 Branching Workflow; feature/event-entry branch, Git CLI operations, PR creation, review, and merge to dev.. Task 6; MVP Completion & Collaboration; Complete remaining MVP features (search, dashboard, alerts), deliberate merge conflict resolution, release tagging (v1.0.0).. Task 7; Jenkins Installation & CI Job; Jenkins setup, GitHub webhook/polling connection, automated Maven build, and artifact archiving.. Task 8; Pipeline as Code (Jenkinsfile); Declarative Jenkinsfile with build, test, package, parameterized environment deployment.. Task 9; Selenium Test Automation; Automated UI test suite for 3–5 user journeys with assertions, test data, and failure screenshot captures.. Task 10; Continuous Testing Quality Gate; Jenkins test report integration, pipeline failure upon defect injection, bug fix verification.. Task 11; Dockerization & Container Lifecycle; Multi-stage Dockerfile, image build, tag, port mapping, lifecycle commands (run, stop, inspect, rm).. Task 12; Jenkins-Docker Continuous Delivery; Versioned Docker image creation in pipeline, push to registry (Docker Hub/local), auto-deployment of fresh container.. Task 13; Configuration Management (Ansible); Ansible inventory and YAML playbooks provisioning system packages, users, folders, Docker runtime, and firewall.. Task 14; Automated Provisioning & Rollback; Clean target node provisioning, idempotency validation, automated health checks, rollback testing.. Task 15; End-to-End Release & Viva Prep; Full commit-to-production demonstration, technical documentation, architecture guide, and viva defense guide.. |