| Semester | B.E. Semester VII – Computer Engineering |
| --- | --- |
| Subject | DevOps Lab |
| Subject In-charge | Dr. Snehal Andhare |

| Student Name | Vicky Pukale |
| --- | --- |
| Roll Number | 23102A0033 |
| Grade and Subject Teacher’s Signature |  |

| Task Number | 2 |
| --- | --- |
| Project Title: | Secure CI/CD Pipeline for a Loan Application Tracking Portal |
| Task Title | Agile Planning and DevOps Workflow: Create user stories and acceptance criteria for the Loan Application Tracking Portal. Prepare a product backlog, 15-Task Kanban/Scrum plan, Definition of Done and a DevOps lifecycle diagram from development to operations. |
| Deliverable: | ## 1. User Stories and Acceptance Criteria The Loan Application Tracking Portal MVP revolves around 5 core functional and non-functional epics: ### User Story 1: Loan Application Intake & Event Entry (Core Feature 1) - User Story: As a Loan Officer, I want to submit a new loan application and log state change events, so that the loan journey is recorded in the tracking system. - Acceptance Criteria: - A form must capture: Applicant Name, Email, Loan Amount (in USD/INR), Loan Type (Personal, Home, Auto, Education), and Initial Status (SUBMITTED). - The system must auto-generate a unique Application ID formatted as LOAN-XXXX (e.g., LOAN-1001). - Form validation must reject empty names or negative/zero loan amounts with descriptive error messages. - The newly created application must immediately appear in the database/data store. ### User Story 2: Searchable Dashboard & Status Drill-Down (Core Feature 2) - User Story: As an Applicant or Loan Officer, I want to search applications by ID or Applicant Name and drill down into the timeline, so that I can see the exact progress of the application. - Acceptance Criteria: - The dashboard must provide a search input with real-time or submit-based filtering. - Clicking on an application row must reveal a Status Drill-Down timeline showing chronological stages: SUBMITTED →\rightarrow→ DOCUMENT_VERIFIED →\rightarrow→ UNDERWRITING →\rightarrow→ APPROVED (or REJECTED). - Each stage in the timeline must display its transition timestamp. ### User Story 3: Summary Indicators / KPI Metrics (Core Feature 3) - User Story: As a Branch Manager, I want to view aggregate status summary cards on the dashboard, so that I can instantly evaluate workload distribution. - Acceptance Criteria: - Four distinct indicator cards must be displayed at the top: - Total Applications - Under Review / In Progress - Approved Loans - Rejected / Flagged Loans - Cards must calculate and reflect updated numbers dynamically when a new record or event is added. ### User Story 4: Alerts and Exception View (Core Feature 4) - User Story: As a Credit Analyst, I want an alert view displaying rejected applications and overdue pending requests, so that high-priority exceptions can be reviewed promptly. - Acceptance Criteria: - A dedicated "Alerts / Exceptions" tab or section must filter applications with status REJECTED or pending actions. - The alert must state the rejection/hold reason (e.g., "CIBIL Score Below 650", "Incomplete Income Proof"). - The alert row must be highlighted visually (e.g., with a red/amber badge). ### User Story 5: Automated & Secure CI/CD Pipeline (DevOps Story) - User Story: As a DevOps Engineer, I want every code push to trigger automated builds, quality checks, Selenium browser tests, containerization, and deployment, so that defects are caught before production. - Acceptance Criteria: - Git push or PR merge triggers Jenkins via polling or webhooks. - Unit and Selenium tests must pass with a 100% success rate before a Docker image is built. - If any test fails, the pipeline aborts immediately, preventing faulty deployments. - Successfully built Docker images must be tagged with build numbers and deployed to the target container environment. ## 2. Product Backlog & 15-Task Scrum / Kanban Plan The project is structured into 4 sequential Sprints mapping all 15 tasks into an actionable Agile backlog: Task #; Sprint; Work Item / Task Title; Type; Story Points; Priority; Status. TASK-01; Sprint 1; Problem Definition, Scope & Stakeholder Analysis; Analysis; 2; Highest; Done. TASK-02; Sprint 1; Agile Planning, User Stories, DoD & DevOps Lifecycle; Planning; 3; Highest; Done. TASK-03; Sprint 1; Architecture Design, SRS, Data Model & Local Setup; Architecture; 5; High; To Do. TASK-04; Sprint 1; Git Repo Init, Branching Strategy & Skeleton Code; Version Control; 3; High; To Do. TASK-05; Sprint 2; Feature 1 Development (feature/event-entry) & PR Flow; Development; 5; High; To Do. TASK-06; Sprint 2; Complete MVP (Dashboard, Drill-down, Alerts) & Tagging; Development; 8; Highest; To Do. TASK-07; Sprint 2; Jenkins CI Server Setup & Maven Build Job; CI Automation; 5; High; To Do. TASK-08; Sprint 3; Declarative Jenkinsfile (Pipeline as Code) & Deployment; CI/CD; 5; High; To Do. TASK-09; Sprint 3; Selenium WebDriver UI Test Suite Development; QA Testing; 5; High; To Do. TASK-10; Sprint 3; Continuous Testing Quality Gate in Jenkins (Fail & Fix); CI/CD; 5; High; To Do. TASK-11; Sprint 3; Dockerization, Multi-Stage Dockerfile & Lifecycle; Container; 5; High; To Do. TASK-12; Sprint 4; Jenkins-Docker Automated CD Pipeline (Image Registry); CD Automation; 8; Highest; To Do. TASK-13; Sprint 4; Ansible Playbook for Node Configuration Management; IaC; 5; High; To Do. TASK-14; Sprint 4; Automated Node Provisioning, Idempotency & Rollback; IaC / Ops; 5; High; To Do. TASK-15; Sprint 4; End-to-End Verification, Documentation & Viva Defense; Final Release; 3; Highest; To Do. ## 3. Definition of Done (DoD) A task or feature branch is considered Done only when all the following criteria are fulfilled: - Code Standards: - Code adheres to clean coding standards (e.g., standard Java / Spring naming conventions or Python PEP 8). - No hardcoded credentials, API keys, or private IP addresses in source code. - Version Control: - Work is executed on a dedicated feature branch (e.g., feature/dashboard-view). - Commits follow semantic commit messages (e.g., feat:, fix:, test:, ci:). - Pull Request (PR) merged cleanly into develop or main. - Automated Testing: - All unit tests pass locally via Maven (mvn test). - Selenium UI regression tests pass in headless mode with zero assertion failures. - CI/CD Integration: - Jenkins pipeline runs the build stage without errors. - Artifact (.war or .jar) is compiled and archived. - Containerization & Deployment: - Application builds into an optimized Docker container image. - Container health check responds with HTTP status 200 OK. - Documentation: - README or release notes updated with configuration parameters and port assignments. ## 4. End-to-End DevOps Lifecycle Diagram This diagram maps the flow of changes from developer workstation through version control, continuous integration, continuous testing, container packaging, and automated configuration management to production operations: |